# Team Meeting Notes

# Sprint Planning — Week 24

The team aligned on the goal of shipping the semantic search feature by end of sprint.

Backend will implement the embedding pipeline using the OpenAI embeddings API.

Frontend will build the search UI with debounced input and result highlighting.

# Decisions Made

We decided to use FAISS for local vector storage to avoid external dependencies.

Knowledge base will be refreshed nightly via a cron job.

Chunking strategy will be paragraph-level with a minimum of 40 characters per chunk.

# Action Items

Alice: Set up the embedding pipeline and store results to JSON by Wednesday.

Bob: Integrate retrieval endpoint into the frontend search component.

Carol: Write unit tests for cosine similarity and top-k retrieval logic.

# Blockers

The Groq API rate limit may be a concern during bulk embedding. We will batch requests in groups of 20.

PDF parsing quality depends on whether the document is text-based or scanned.